AGILE STRUCTURE — HEALTHCARE CLAIM MODELING PROJECT

Sprint Structure

- Total Sprints: 2

- Sprint Length: 1 week each

- Total Epics: 3

EPICS OVERVIEW

EPIC 1 — Data Preparation & Exploration

Goal: Produce a clean, well-understood dataset and validate modeling assumptions.

EPIC 2 — Frequency & Severity Modeling

Goal: Build statistically valid frequency and severity models and justify model choices.

EPIC 3 — Reporting & Business Insights

Goal: Translate analytical outputs into clear, decision-ready insights.

SPRINT BREAKDOWN

SPRINT 1 (Foundation & Modeling)

Epics Covered

- EPIC 1 (complete)

- EPIC 2 (complete)

Tasks

A

- Load & Clean CMS Data

  - Handle encoding issues

  - Clean currency columns

  - Rename variables

  - Output: cleaned dataset

- Claim Frequency EDA

  - Distribution plots

  - Mean vs variance

  - Overdispersion diagnostics

- Negative Binomial Frequency Model

  - Fit model

  - Justify choice over Poisson

  - Output: model summary + interpretation

B

- DRG & State Segmentation

  - Select high-volume DRGs

  - Justify filtering

  - Output: df_small

- Claim Severity EDA

  - Raw and log-transformed distributions

  - Interpretation of skewness

- Gamma Severity Model

  - Fit Gamma GLM

  - Interpret coefficients

  - Output: model summary + insights

Sprint 1 Deliverables

- Cleaned and filtered dataset

- Frequency model (NegBin)

- Severity model (Gamma)

- Short technical notes (markdown)

SPRINT 2 (Integration & Reporting)

- EPIC 3 (complete)

Tasks

A

- Expected Loss (Pure Premium) Calculation

  - Combine frequency & severity outputs

  - Create expected loss metric

- Risk Ranking

  - Rank DRGs and states by expected loss

  - Identify high- and low-risk segments

- Draft Technical Report Section

  - Methods

  - Model justification

  - Assumptions

B

- Business Interpretation & Insights

  - Translate outputs into insurer decisions

  - Pricing and reserve implications

- Visualization & Tables

  - Key plots

  - Summary tables

  - Clean, presentation-ready figures

- Executive Summary

  - Problem statement

  - Key findings

  - Recommendations

Sprint 2 Deliverables

- Expected loss dataset

- Risk segmentation tables

- Final PDF report

- Executive summary

DEFINITION OF DONE

A task is Done when:

- Code runs end-to-end in Colab

- Results are reproducible

- Outputs are clearly labeled

- Short written explanation accompanies each result

- Insights are linked back to the business problem

AGILE CEREMONIES (LIGHTWEIGHT)

- Daily Stand-up: 10 mins (What I did / What I’ll do / Blockers)

- Sprint Review: 30 mins (demo findings)

- Sprint Retrospective: 15 mins (what worked, what didn’t)